#### COMPLIANCE IS MANDATORY

| Responsible Office: |  | 500/Office of the Assistant Director for Engineering Support |
| --- | --- | --- |
| Title: | Mechanical Design and Development Guidelines |  |

Preface

- PURPOSE

This PG establishes guidelines for Product Design Team (PDT) members providing mechanical design and development support to GSFC products covered by the scope of the GSFC Quality Management System.

- APPLICABILITY

This procedure shall apply to the mechanical design and development of all Goddard Space Flight Center (GSFC) flight products and processes, including Critical Ground Support Equipment (GSE), covered by the scope of the GSFC Quality Management System.

- AUTHORITY

GPR 8700.1, Design Planning and Interface Management

GPR 8700.2, Design Development

- REFERENCES

- GPR 1280.1, The GSFC Quality Manual

- GPR 1310.1, Customer Commitments and Review

- GPR 1710.1, Corrective and Preventive Action

- GPR 5330.1, Product Processing, Inspection, and Test

- GPR 5340.2, Control of Nonconformances

- GPR 8700.1, Design Planning and Interface Management

- GPR 8700.2, Design Development

- GPR 8700.3, Design Validation

- GPR 8700.4, Integrated Independent Reviews

- GPR 8700.6, Engineering Peer Reviews

- 500-PG-8700.2.3, Issue and Management of Engineering Drawing Numbers

- 500-PG-8700.2.5, GSFC Engineering Drawing Standards

- 540-PG-8715.1.1, Mechanical Systems Division Safety Manual

- 547-PG-8072.1.1, Manufacturing Process

- GSFC Form 4-30, Work Order Authorization And Continuation Sheet

- Form 547-WR, Advanced Manufacturing Branch Work Request

- CANCELLATION

500-PG-8700.2.4C, Mechanical Design and Development Guidelines

- SAFETY

NONE

- TRAINING

NONE

- RECORDS

Although no unique records are generated as a result of this PG, certain important records are listed in the table below with reference to the corresponding GPG.

| Record Title | Record Custodian | Retention |
| --- | --- | --- |
| Design Planning Documentation Reference: GPR 8700.1 | Product Design Lead (PDL)- Typically the Project / Instrument Manager | NASA Records Retention Schedule (NRRS) 1/22A. Permanent. Retire to a Federal Records Center (FRC) when 5 years old. Transfer to NARA when 10 years old. |
| Work Order Authorization (WOA) or equivalent for software, Completed Form Reference: GPR 5330.1 GSFC Form 4-30 | Product Manager (PM) | NASA Records Retention Schedule (NRRS) 8/5A2 Project Test, Engineering, and Evaluation Files. Records may be retired to a Federal Records Center (FRC) when 2 years old. Destroy when 15 years old. |

| Integrated Independent Review Team (IIRT) Reports including RFAs; Project responses to RFAs; IIRT decisions on project responses. Reference: GPR 8700.4 | Product Manager | NRRS 8/5A1: Permanent Records may be retired to a Federal Records Center when 2 years old. Transfer to National Archives and Records Administration 15 years after completion of the project or when 25 years old, whichever is sooner. |
| --- | --- | --- |
| Engineering Peer Review (EPR) Report including RFA's, RFA Responses, RFA Originator Decisions, and Summary Status of RFA’s Reference: GPR 8700.6 | Product Manager | NRRS 7/5B1 |

- METRICS

NONE

- DEFINITIONS

- Product Design Lead (PDL) - The PDL is the manager or leader with overall responsibility for managing the design activity, managing the technical and organizational interfaces identified during design planning, and where required, forming and leading the Product Design Team (PDT).  The term PDL may refer to flight project managers, mission managers, instrument managers, subsystem technical managers, integrated product development team leaders, lead engineers, or others who have the responsibility for managing a design activity.

- Customer - Any organization or person receiving mechanical design and development support from the AETD.

- Design Plan - The documentation created as a result of executing GPR 8700.1, Design Planning and Interface Management.  This documentation consists of schedules and budgets, a work breakdown structure, a validation plan and other information.  It may be gathered together as a single document, consist of multiple documents, or be a portion of a more comprehensive document, such as a Project Plan, Implementation Plan, or equivalent.

- Product Manager - The manager or leader with overall responsibility for a product.

- Critical GSE - Mechanical or electrical Ground Support Equipment (developed or procured) used in support of product development that is in direct contact with or in close proximity to the product and having properties such that inadequate design or manufacture, malfunction, improper function, or failure of which could cause personnel injury or product damage.

PROCEDURES

In this document, a requirement is identified by "shall," a good practice by "should," permission by "may" or "can," expectation by "will," and descriptive material by "is."

The lead engineer shall be responsible for the quality and timely completion of the mechanical design and development activities as specified in the Customer Agreement and/or Statement of Work (SOW) (see GPR 1310.1, Customer Commitments and Review).  This shall include providing the design output (documentation including engineering drawings, test plans, procedures, and reports), budgets, schedules, and review support to the customer (typically a project or instrument manager).  It is the responsibility of the lead engineer, in partnership with the customer, to determine and document in a design plan (per GPR 8700.1, Design Planning and Interface Management) which specific steps of the typical mechanical design and development process (as described herein) will be executed.

The following procedure describes a typical process for providing mechanical design and development support to a customer.  Again, for the purposes of this document, “customer” would typically refer to a project or instrument manager.  The actual design and development process is by nature iterative and must maintain some degree of flexibility.

  - Compilation of Design Inputs

The lead engineer compiles and evaluates the Design Inputs which may include one or more of the following:

-	Statement of Work

-	Customer imposed requirements

-	Interface Control Drawings (ICD)

-	Applicable specifications, standards, and statutory/regulatory requirements

-	AETD imposed requirements

  - Initial Planning

  - The lead engineer develops the Design Plan, which contains a high level description of the mechanical hardware to be developed, key support personnel, a budget, and a schedule for review and approval by the customer.  The plan should include adequate contingencies for completion of the design and development activity within the resources negotiated in the Customer Agreement and/or SOW (see GPR 1310.1, Customer Commitments and Review).  This plan should include also a basis of the estimate.  A project or instrument manager may request this design plan information be documented in a formal Subsystem Implementation Plan (SIP) for the mechanical subsystem.  Other approaches may be to have the design planning documentation combined with other discipline inputs and consolidated into a Project Plan, or the design planning documentation may be a part of several individual project documents. Regardless of the approach, the design planning documentation is a record and shall be maintained per the applicable configuration management plan for this design and development activity.

  - The lead engineer, with assistance from line management, shall ensure that the PDT is composed of individuals, civil servants and/or contractors as necessary, with the required discipline skills.

- Requirements Definition

The lead engineer supports the generation of a requirements document from the design inputs.  It may be necessary for the PDT to perform various analyses in order to derive lower level design requirements from the top level design inputs.   These top level and derived requirements shall be documented, reviewed for adequacy and consistency with relevant NASA and GSFC standards, and signed off by the lead engineer and the customer. The requirements document shall be maintained per the applicable configuration management plan.

- Design Practice

The design effort shall be conducted according to GPR 8700.2, Design Development, and according to the following good design practices, as appropriate:

  - Multiple design concepts should be identified, and the best selected by a trade study process.  The best design concept is that which fully meets all of the design requirements and considers cost, technical complexity, schedule risk, technology infusion, design heritage, and other factors as appropriate.  It may be necessary to prototype one or more of the design options and to conduct various performance and/or environmental tests before the optimum design path is chosen.  In any case, the customer shall be a key participant in this critical selection process.  In addition, the results of the trade study process are typically “peer reviewed.” (See GPR 8700.6, Engineering Peer Reviews)

  - The Lead Engineer shall query the NASA Lessons Learned Information System (LLIS, http://llis.nasa.gov).  The NASA LLIS is an on-line, automated database system designed to collect and make available for use the NASA lessons learned from over forty years in the aeronautics and space business.  The LLIS enables the knowledge gained from past experience to be applied to current and future projects.  Its intent is to avoid the repetition of past failures and mishaps, as well as the ability to share observations and best practices.  Through this resource, the Lead Engineer may facilitate the early incorporation of safety, reliability, maintainability, and quality into the design of flight and ground support hardware, software, facilities, and procedures.

  - Detailed designs should be as simple as possible, making maximum use of standardization, repeated elements, known processes, and readily available parts and materials.

  - Designs should be robust, insensitive to fabrication tolerances, and consider ease of assembly.  Tolerances specified on drawings should be achievable and only what is needed for proper operation/function.  Excessively tight tolerances result in higher costs to manufacture, potentially more rejected parts, and usually longer lead times before delivery.

  - All appropriate functional discipline personnel (e.g., manufacturing, assembly, testing, thermal, electrical, etc.) having interfaces which should be considered should be a part of the PDT, or, as a minimum, be consulted to review the design and make suggestions to improve manufacturability and/or reduce the manufacturing costs and improve assembly and/or testability.  The lead engineer shall decide whether to accept or reject these recommendations.

  - Fabrication drawings of flight hardware and ground support equipment hardware that interfaces with flight hardware shall be produced in accordance with 500-PG-8700.2.5, GSFC Engineering Drawing Standards.  Some or all of these drawing practices may also be applicable to pre-flight and pre-operational hardware (such as engineering test units, breadboards, and proof-of-concept hardware), but are not required.  Applicability shall be determined by the lead engineer.  Fabrication drawings shall be complete and unambiguous, containing all the necessary information to produce the desired part.  Instructions for obtaining official GSFC Drawing Numbers can be found in 500-PG-8700.2.3, Issue and Management of GSFC Engineering Drawing Numbers.

  - The lead engineer shall be responsible for assuring that all fabrication drawings of flight hardware and ground support equipment hardware that interfaces with flight hardware are checked for accuracy and completeness and are approved.  For multiple part assemblies, assembly drawings, detailed layout drawings, 3-D models, or some other means to convey how the piece parts fit together should be provided so that tolerance studies can be conducted to assure proper fit.

  - The following short checklists of Mechanical Design Considerations and commonly used Mechanical Design References are provided as an aid in implementing the design:

    - Mechanical Design Considerations:

-  Materials selection (space flight qualified, ferrous/non-ferrous, composite, ceramic, etc.)

-  Environmental effects (static and dynamic loads, temperature, humidity, radiation, etc.)

-  Analyses required (structural, thermal, optical, or various combinations of these analyses, torque margin, fracture, fatigue, vibroacoustic, transportation, venting, pressure, etc.)

-  Ground support equipment (GSE) and logistics (handling, shipping, maintenance, storage)

-  Ease of manufacture and assembly

-  Testability

-  Contamination control

-  Fracture control

    - Mechanical Design References (Latest Revisions Apply):

-  ASME Y14-5M, Dimensioning and Tolerancing

-  EWR-127-1-HDBK, Eastern And Western Range Range Safety Requirments - Range User

Handbook

-  GEVS-SE, General Environmental Verification Specification for STS & ELV Payloads, Subsystems and Components

-  GSFC-STD-1000, Rules for the Design, Development, Verification, and Operation of Flight Systems

-  MIL-HDBK-5 (Metals)

-  MIL-HDBK-17 (Composites)

-  MSFC-STD-Docs

MSFC-STD-3029   Multiprogram/Project Common-Use Document Guidelines for the Selection of Metallic Materials for Stress Corrosion Cracking Resistance in Sodium Chloride Environments Materials, Processes, and Manufacturing Department Metallic Materials and Processes Group

MSFC-STD-486B  Torque Limits for Standard, Threaded Fasteners

-  NASA HDBK-7000 series

NASA-HDBK-7004B Force Limited Vibration Testing
NASA-HDBK-7005  Dynamic Environmental Criteria

-  NASA RP-1124 Outgassing Data for Selecting Spacecraft Materials

-  NASA/TM-1995-110172     A Manual for Pyrotechnic Design, Development and Qualification

-  NASA-STD-5000, -7000, and 8000 series

NASA-STD-5001   Structural Design and Test Factors of Safety for Spaceflight Hardware
NASA-STD-5002   Load Analyses of Spacecraft and Payloads
NASA-STD-5003   Fracture Control Requirements for Payloads using the Space Shuttle
NASA-STD-5005   Ground Support Equipment

NASA-STD-7001   Payload Vibroacoustic Test Criteria
NASA-STD-7002   Payload Test Requirements
NASA-STD-7003   Pyroshock Test Criteria  
NASA-STD-8719.9, NASA Standard for Lifting Devices and Equipment

-  NMI 1700.8      Policy to Limit Orbital Debris Generation

-  NSTS 08307A     Criteria for Preloaded Bolts

-  500-PG-8700.2.5, Engineering Drawing Standards Manual

-  540-PG-8715.1.1, Mechanical Systems Division Safety Manual

-  541-PG-8072.1.2, Goddard Space Flight Center Fastener Integrity Requirements

-  731-0005-83 Fracture Control Plan for Payloads Using STS

- Design Changes

Design changes, as required by customer request, process improvement, errors in the original design, improper component selection, drawing error, product non-conformance, etc., shall be documented, approved, and implemented per the relevant configuration management plan.

- Design Reviews

At appropriate stages throughout the mechanical design and development process, reviews shall be scheduled and conducted.

  - Internal reviews are held during the design process and are truly at the grass roots level.  Participants of these informal reviews are usually members of the PDT and other mechanical engineers/technicians.  Though not required, informal documentation and tracking of action items sometimes occurs at the discretion of the lead engineer.

  - Engineering Peer Reviews (See GPR 8700.6, Engineering Peer Reviews) are more formal reviews that evaluate a design’s technical status using a team of appropriate specialists independent from the PDT.  They are conducted as specified in the Engineering Peer Review Plan (See GPR 8700.6).  Emphasis should be placed on selecting a well-rounded review team consisting of personnel cognizant of and experienced with the subject matter of the review. These reviews are conducted to ensure that the mechanical design fully meets the design requirements.  It is the responsibility of the lead engineer and/or PDT to respond to all Requests for Action (RFA’s) generated at the reviews.  Engineering Peer Reviews can be scheduled at any time during the design and development process.  Some typical reasons for scheduling an Engineering Peer Review could be any one or more of the following:

-  Required per the Engineering Peer Review Plan (See GPR 8700.6)

-  Review a new design

-  Review results of trade study

-  Review modifications to an existing design or to existing design requirements

-  Preparation for an Integrated Independent Review

-  Preparation for a complex functional or environmental test

-  Preparation for a complex shipment of hardware

  - Integrated Independent Reviews (See GPR 8700.4, Integrated Independent Reviews) provide expert technical review of the end-to-end mission system and are conducted at the system-level at critical milestones in project formulation and implementation.  They shall be conducted as specified in the project’s Integrated Independent Review Plan (See GPR 8700.4).  The Integrated Independent Review Team consists of two co-chairpersons and a team of technical and systems management experts independent of the program and project team.  The status of the mechanical design and development is presented at these reviews by the mechanical lead engineer/PDT.  Other lead engineers/PDTs present the status of their respective subsystems at these reviews.  These reviews are conducted to ensure that the system design fully meets the design requirements.  Again, it is the responsibility of the lead engineer and/or PDT to respond to all Requests for Action (RFA’s) generated at the reviews for their respective subsystem.  Reviews typically conducted include a Requirements Review, Systems Concept Review, Preliminary Design Review, Critical Design Review, Pre-Environmental Test Review, and a Pre-Ship Review.

- Design Verification

During the engineering design and development process, design verification shall be conducted to ensure that the design meets all of the customer’s requirements.  Verification will be conducted by a combination of analysis, review, and test.

  - The following analyses shall be performed and documented as appropriate:

-  Structural Analysis

-  Torque Margin Analysis

-  Field of View Analysis

-  Thermal Analysis

-  Dynamic Simulation

-  Various other methods of calculation/analysis, such as combined structural, thermal and optical analyses, stray light analyses, etc.

-  Review and comparison to similar systems/designs

  - Engineering Peer and Integrated Independent reviews shall be conducted as described in Section 6 of this procedure to verify that the design and test documentation meets all customer requirements.

  - Development and testing of proof-of-concept designs, engineering or qualification test units, and life test units may also be conducted as part of the design verification.

  - The Work Order Authorization (WOA) shall be utilized (per GPR 5330.1, Product Processing, Inspection, and Test) to plan and document the processing of a product as it progresses from the initial stages of manufacture through integration, inspection, and test events, including all functional and environmental tests, required for design verification.

- Design Validation

The lead engineer/PDT shall validate the product in accordance with GPR 8700.3, Design Validation. Validation includes manufacture, integration to larger systems/assemblies, as well as environmental and functional tests.  Note that due to the iterative nature of the design process, intermediate validation is frequently required.

  - The lead engineer shall determine the most appropriate and efficient method for fabrication of the hardware.  Options include the Advanced Manufacturing Branch, which provides a full complement of planning, contracting, and monitoring services (See 547-PG-8072.1.1, Manufacturing Process, for more detailed information), task order contracts, or any other contracting medium that accesses a viable fabrication resource.  Please note that fabrication and assembly tasks processed through the Advanced Manufacturing Branch require a Work Request (Form 547-WR) to initiate the fabrication effort and do not require a WOA.

  - All flight hardware and Critical GSE shall have critical dimensions, as a minimum, inspected.  The lead engineer shall be responsible for identifying the critical dimensions and for the disposition of any discrepancies.  Discrepant parts may be dispositioned as “rework, repair, use-as-is, reclassify, return to vendor, or scrap.”  See GPR 5340.2, Control of Nonconforming Product, for more detailed information.

  - Assembly and integration of flight hardware shall be performed in accordance with an assembly drawing and/or plan.  Assembly, integration, inspection, and test events shall be documented via the Work Order Authorization process defined in GPG 5330.1, Product Processing, Inspection and Test.  All assembly and integration activities shall be performed with the appropriate safety considerations addressed for personnel and/or hardware, and under the appropriate environmental conditions.  Some items for consideration are:

-  Cleanliness requirements

-  Temperature/Humidity requirements

-  Crane access

-  Adequate space

-  Unique power and/or grounding requirements

-  Alignment operations requiring specialized GSE

-  Special Tooling/Fixturing

-  Safety considerations (See the Mechanical Systems Division Safety Manual,

540-PG-8715.1.1)

  - Validation testing shall be conducted using approved (formally released) validation test plans and procedures. The following extensive list of validation tests, the majority of which have significant mechanical design implications, shall be considered and conducted as appropriate:

-  Interface testing (mechanical and electrical)

-  Functional testing

-  Deployment Testing

-  Life testing

-  Mass Properties testing

-  Spin Balance

-  Strength testing (static pull, sine burst, or centrifuge testing)

-  Vibration testing (random and/or sine sweep)

-  Shock testing

-  Acoustics testing

-  Modal testing

-  Thermal Vacuum testing

-  Thermal Balance testing

-  EMI/EMC testing

-  Magnetic testing

  - All tests shall be analyzed and evaluated to ensure that all customer requirements have been validated.  Anomalies found during the validation process shall be documented and resolved per GPR 5340.2, Control of Nonconformances and GPR 1710.1, Corrective and Preventive Action.

- Communicate Design Output

The lead engineer/PDT shall assure that both the design output (e.g., engineering drawings, electronic models, test plans, procedures, reports, review documentation) and the design progress (technical, budget, schedule) are communicated to the appropriate configuration management system per GPR 1410.2, Configuration Management and to the customer upon request.

Flowchart

Compile Design Inputs

Start

Generate Design Planning Documentation

Design Planning Documentation    R

- Statement of Work

- Customer's Requirements

- Interface Control Documents

- Other Design Inputs

Generate Requirements Document

Requirements Document

Perform Design

Perform/Support Design Reviews

- Review Packages

- Peer/Independent  Reviews RFA’s, Responses, and Summaries R

Design Documentation

Perform Design Verification

WOA’s; Analysis and Test Results

R

Fabricate and Assemble Hardware

Perform Validation Testing

WOA’s; Validation Test Results

R

End

All steps are the responsibility

of the Lead Engineer and/or PDT.

R=Record

CHANGE HISTORY LOG

| Revision | Effective Date | Description of Changes |
| --- | --- | --- |
| Baseline | 01/14/99 | Initial Release |
| A | 06/10/99 | Modified format to conform to GPG 1410.1A. Corrected incorrect document number references (500-PG-1310.1.1). Listed references in numerical order. Clarified quality records requirements in text and flowchart. Clarified WOA usage requirements for verification and validation. Introduced the Work Request form used in the Fabrication Management Process. Clarified drawing standards requirements for engineering test units versus flight units. |
| B | 08/17/1999 | Added Design Plan definition from GPG 8700.1. In 8.2.1, provided several approaches for documenting design plan information. Added GPG references to Quality Record Title. Under Implementation, added clarifying words for “customer” as used in the context of this document. |
| C | 03/24/2004 | Modified format to conform to GPG 1410.1D. Corrected Records Section P.8 to reflect the correct Record Title and Custodian. Corrected multiple reference documents throughout this PG to reflect current titles and/or document numbers. Added Section 4.2. Clarified Integrated Independent Reviews (see section 6.3). |
| D | 07/29/2005 | Updated References from GPGs to GPRs and corrected some titles. Reworded requirements with “shall” statements throughout document. Changed “quality records” to “records” throughout document. Added GSFC-STD-1000 to Section 4.8.2. |